EleVox

TURNING LEADERSHIP INTO DIGITAL INFLUENCE

Sprint 5 — Product Backlog

Agent Intelligence Upgrade · Onboarding Enhancement · Platform Strategy

For: Antigravity Development Team   ·   April 2026

| Item | Detail |
| --- | --- |
| Sprint | 5 |
| Duration | 2 weeks |
| Total story points | ~28 pts |
| Status | Planning — not yet started |
| Repo | navingnaneshwar/elevox-roadmap-app |
| Live site | roadmap-app-gamma-seven.vercel.app |
| Prerequisite | Sprint 4 fully live ✅ |

# Sprint Goal

"Transform Chanakya from a framework generator into a genuine AI brand advisor — with a two-stage intelligence process, clean agent boundaries, multi-channel platform strategy, and an onboarding form rich enough to eliminate hallucination across all six agents."

# ⚠ Fix First — Before Sprint 5 Starts

This single fix caused more pipeline failures during testing than everything else combined. It must be deployed immediately — not at the start of Sprint 5.

### Remove approved_for_publish check from Machiavelli

Current behaviour: Machiavelli checks approved_for_publish = true before scheduling. This causes the pipeline to fail because the DB write from Aristotle is not always persisting before Machiavelli runs.

Correct behaviour: Aristotle is the approval gate — not Machiavelli. If a schedule_post job exists in the queue, it means Aristotle already approved it. Machiavelli's job is WHEN and WHERE — not WHETHER.

- Delete lines 155-162 in agent-machiavelli/index.ts (the approved_for_publish guard block)

- Redeploy: supabase functions deploy agent-machiavelli --no-verify-jwt

- Verify: run a full pipeline test — Machiavelli should schedule without error

# Section 1 — Agent Activity Delineation

Six overlaps were identified during Sprint 4 testing where agents were doing each other's work. These must be resolved before adding new features. Clean boundaries first.

| Agent | Owns | Does NOT own |
| --- | --- | --- |
| Chanakya | Strategy, positioning, identity, which platforms and WHY | Craft rules, news timing, scheduling |
| Analyst | Market intelligence, live signals, WHAT to post this week | Platform selection, framework building |
| Shakespeare | Content writing, hook craft, voice execution, self-check | Strategic constraints, approval decisions |
| Aristotle | Editorial quality, CX + credibility evaluation, approval gate | Scheduling, platform decisions |
| Machiavelli | WHEN and WHERE to post, slot management | Approval decisions, content quality |
| Orchestrator | Job routing, plan enforcement, batch processing | Content, strategy, scheduling logic |

## Overlap Fix 1 — Platform Strategy Ownership

Problem:  Both Chanakya and Analyst could make platform recommendations as we add new features.

- Chanakya owns: WHICH platforms and WHY (strategic fit for audience + goal)

- Analyst owns: WHAT to post on those platforms THIS WEEK (tactical intelligence)

- Remove any platform recommendation logic from the Analyst entirely

## Overlap Fix 2 — Voice Rules Split

Problem:  Chanakya's ghostwriting_rules and Shakespeare's system prompt both contain writing instructions that can conflict.

- Chanakya ghostwriting_rules = strategic constraints ONLY: what to own, what to never say, persona-specific angles

- Shakespeare system prompt = craft rules ONLY: sentence structure, formatting, hooks, word count

- Audit both files and move any misplaced rules to the correct agent

## Overlap Fix 3 — Credibility Score Naming

Problem:  Both Shakespeare and Aristotle produce a "credibility_score" — same name, different purpose, different thresholds.

- Shakespeare score → rename to self_credibility_score (internal quality gate, threshold: 50)

- Aristotle score → rename to editorial_credibility_score (external quality gate, threshold: 75)

- Add self_credibility_score column to content_drafts

- Update all references in both agents and the audit log

## Overlap Fix 4 — Remove Approval Check from Machiavelli

Covered in the "Fix First" section above. This is the most urgent overlap.

## Overlap Fix 5 — Add Pre-Chanakya Analyst Sweep

Problem:  Chanakya builds content pillars without knowing what the market is actually talking about this week.

- Add new job type: sweep_industry (runs BEFORE build_framework)

- sweep_industry: no framework_id, just user_id + industry — pure market intelligence

- Output saved to new industry_signals table

- Chanakya reads industry_signals when building the framework

- New pipeline order: sweep_industry → gather_intelligence → build_framework → run_news_sweep → reserve_slot → generate_drafts → review_draft → schedule_post

## Overlap Fix 6 — Two-Stage Chanakya

Problem:  Chanakya currently runs once and produces the full framework. It should first understand the client, then ask targeted questions, then produce the framework.

Covered in full detail in Section 2 below.

# Section 2 — Two-Stage Chanakya Architecture

This is the single highest-impact change in Sprint 5. It transforms Chanakya from a form processor into a genuine strategic advisor.

## Current Architecture (Single Stage)

- User fills form → Chanakya reads it → produces framework

Problem: Chanakya asks every CxO the same questions regardless of what it finds. A good brand strategist reads what you gave them, identifies the gaps specific to YOU, and asks precisely what they need.

## New Architecture (Two Stage)

- Stage 1 — gather_intelligence: Read everything → identify gaps → ask 3-5 specific follow-up questions

- Stage 2 — build_framework: Read original profile + clarification answers → produce complete framework

### Stage 1 Output Schema

Chanakya returns a clarification_brief — NOT the full framework yet:

- what_i_found: 2-3 sentence summary of what Chanakya understood from the profile

- strongest_signal: The single most powerful thing in the profile

- critical_gaps: Array of {gap, why_it_matters, question} — specific to THIS person

- assumptions_made: Things Chanakya assumed that the CxO should confirm or correct

- ready_to_proceed: true | false

### New UI Required — ClarificationPage.jsx

A conversational page that shows the CxO what Chanakya found and asks specific follow-up questions. Not a form — more like a message from an advisor.

- Shows "Here is what I understood about you" — Chanakya's summary

- Shows "Here is what I need to know" — 3-5 targeted questions

- Simple text inputs, warm conversational tone

- On submit: stores responses in clarification_sessions, triggers build_framework

### New Database Objects

- New table: industry_signals (pre-Chanakya market intelligence)

- New table: clarification_sessions (Stage 1 questions and user responses)

- New job types in orchestrator: sweep_industry, gather_intelligence

# Section 3 — Onboarding Form Additions

18 new fields across 8 steps. These directly fix the hallucination problem by giving Shakespeare verified, specific career facts to anchor content with. Implement in useProfile.js FIELD_MAP and profiles table.

## Step 01 — Identity & Profile (3 additions)

| Field ID | Label | Type | Why Chanakya Needs It |
| --- | --- | --- | --- |
| roleTenure | How long in current role? | select | Established vs new — affects positioning strategy |
| boardRoles | Current board or advisory positions? | textarea | Already board-level changes entire positioning |
| companyStage | Company stage | select | PE-backed vs public vs startup changes audience targeting |

## Step 02 — Career Narrative (5 additions)

| Field ID | Label | Type | Why Chanakya Needs It |
| --- | --- | --- | --- |
| credibilityInventory | 3 most specific measurable achievements (what → change → number) | textarea (tall) | CRITICAL: fixes hallucination — Shakespeare uses these as the ONLY verified stats |
| builtFromScratch | What have you built from zero? | textarea | Shakespeare's highest-value anchor material |
| firstOfAKind | What are you the first to do? | textarea | Uniqueness signal for positioning |
| recognition | Awards, media, publications, panels? | textarea | Credibility signals Shakespeare can reference |
| originMoment | Single career moment that changed how you think | textarea | The story only this CxO can tell |

## Step 03 — Brand Goals (4 additions)

| Field ID | Label | Type | Why Chanakya Needs It |
| --- | --- | --- | --- |
| targetPersona | The single most important person to impress (specific role + company type) | textarea | Replaces vague target_audience — drives platform and community strategy |
| desiredAction | What do you want them to do after 3 months of content? | select | Calibrates content aggressiveness and CTA style |
| audienceOnline | Where does your target audience find thought leaders? | textarea | Direct input into platform selection |
| warmRelationships | Existing relationships who could introduce you to your target? | textarea | Network leverage often faster than content alone |

## Step 04 — Voice & Tone (3 additions)

| Field ID | Label | Type | Why Chanakya Needs It |
| --- | --- | --- | --- |
| vulnerabilityComfort | Willing to share a professional failure publicly? | select | Vulnerability posts are highest-performing — Chanakya needs to know if available |
| nervousTopics | Topics you have opinions on but feel nervous to say? | textarea | Often the most powerful angles — Chanakya surfaces them safely |
| instantDeleteTriggers | What would make you immediately delete a post? | textarea | Beyond content taboos — emotional guardrails for Shakespeare |

## Step 05 — Topics & Expertise (1 addition)

| Field ID | Label | Type | Why Chanakya Needs It |
| --- | --- | --- | --- |
| contrarianThesis | The one thing everyone in your industry gets wrong | textarea | CRITICAL: cornerstone of competitive whitespace analysis and brand differentiation |

## Step 06 — Calendar & Logistics (4 additions)

| Field ID | Label | Type | Why Chanakya Needs It |
| --- | --- | --- | --- |
| platformPreferences | Platforms you are comfortable being active on | multiselect | Direct input — CxO knows their own comfort level |
| platformsToAvoid | Platforms you will absolutely not use | textarea | Hard constraints for Chanakya platform strategy |
| videoComfort | Comfort with appearing on video | select | Determines if YouTube and Reels are viable channels |
| writingStyle | When you write, you tend to write... | select | Informs Shakespeare's structural approach |

## Step 07 — Competitive Landscape (2 additions)

| Field ID | Label | Type | Why Chanakya Needs It |
| --- | --- | --- | --- |
| competitiveWhitespace | Angle nobody in your space is taking that you could own | textarea | Direct whitespace signal — Chanakya positions around this |
| contentDislike | Content from peers you find shallow or overdone | textarea | Tells Chanakya what to avoid and what gap exists |

## Step 08 — Success Metrics (3 additions)

| Field ID | Label | Type | Why Chanakya Needs It |
| --- | --- | --- | --- |
| earlySignal | What would tell you in week 2 this is working? | textarea | Leading indicator — calibrates early content strategy |
| linkedinFollowing | Current LinkedIn following size | select | Calibrates growth expectations and distribution strategy |
| currentEngagement | Current engagement on LinkedIn posts | select | Baseline for Machiavelli timing and Shakespeare tone |

# Section 4 — Chanakya Output Schema Upgrades

9 targeted additions to agent-strategist/index.ts. Do not rewrite the whole file — make targeted additions to the system prompt and JSON schema.

## New JSON Output Fields

| Field | Type | Purpose | Priority |
| --- | --- | --- | --- |
| verified_career_anchors | jsonb array | Specific verified facts Shakespeare is ONLY allowed to use — fixes hallucination permanently | P0 |
| audience_personas | jsonb array | Structured personas with why they matter, what they read, content angle — replaces string labels | P0 |
| platform_strategy | jsonb array | Which platforms + why + content mix + timing + skip reasoning — industry and goal derived | P0 |
| community_map | jsonb object | 4 components: LinkedIn groups, people to engage, content communities, niche forums | P1 |
| gap_analysis | jsonb object | Already in JSON output but not being saved to DB — fix the insert block | P1 |

## System Prompt Additions

- verified_career_anchors instruction: Extract every specific quantified fact. These are the ONLY statistics Shakespeare is permitted to use. If a fact is not in this list, Shakespeare must not invent it.

- Voice traits expansion: Minimum 5 traits. Each must have: trait name, behaviour description, never-do instruction. Change JSON schema from string array to object array.

- Uncomfortable truth quality gate: Must name a specific missed opportunity with a named example. "Post more consistently" fails. Re-prompt if generic.

- Mentor memo requirement: Opening sentence MUST name the single most powerful specific achievement by name. Not "your AI work" — name the product, the number, the outcome.

- Platform selection matrix: Industry + goal derived. Full matrix covering pharma, fintech, retail, tech, consulting, education, manufacturing, media. Goal overrides (board seat, capital raise, speaking) always applied.

- Community map instructions: 4 components derived from industry + target client — not hardcoded. LinkedIn groups, people to engage (4 types always), content communities, niche forums.

## Database Migration Required

Run in Supabase SQL Editor:

- ALTER TABLE brand_frameworks ADD COLUMN IF NOT EXISTS verified_career_anchors jsonb

- ALTER TABLE brand_frameworks ADD COLUMN IF NOT EXISTS audience_personas jsonb

- ALTER TABLE brand_frameworks ADD COLUMN IF NOT EXISTS platform_strategy jsonb

- ALTER TABLE brand_frameworks ADD COLUMN IF NOT EXISTS community_map jsonb

- ALTER TABLE brand_frameworks ADD COLUMN IF NOT EXISTS gap_analysis jsonb

- ALTER TABLE content_drafts ADD COLUMN IF NOT EXISTS self_credibility_score integer

- ALTER TABLE content_drafts ADD COLUMN IF NOT EXISTS editorial_credibility_score integer

- CREATE TABLE industry_signals (id uuid PRIMARY KEY DEFAULT gen_random_uuid(), user_id uuid REFERENCES profiles(id), industry text, signals jsonb, created_at timestamptz DEFAULT now())

- CREATE TABLE clarification_sessions (id uuid PRIMARY KEY DEFAULT gen_random_uuid(), user_id uuid REFERENCES profiles(id), chanakya_summary text, strongest_signal text, questions jsonb, user_responses jsonb, status text DEFAULT 'pending', created_at timestamptz DEFAULT now())

# Section 5 — Multi-Channel Platform Intelligence Matrix

Chanakya must select platforms based on the combination of: primary goal + target audience + industry + time commitment. Never assume LinkedIn is always primary. This matrix must be embedded in Chanakya's system prompt.

## Platform Selection by Industry

| Industry | Primary | Secondary | Consider | Skip |
| --- | --- | --- | --- | --- |
| Pharma / Healthcare / Biotech | LinkedIn | YouTube | Newsletter | Instagram, TikTok, X |
| FinTech / Finance / Banking | LinkedIn | X/Twitter | Newsletter/Substack | Instagram, TikTok |
| Enterprise Tech / SaaS / AI | LinkedIn + X/Twitter | YouTube | Newsletter, Podcast | Instagram, TikTok |
| Retail / Consumer / DTC | Instagram | LinkedIn | TikTok, YouTube | X/Twitter |
| Real Estate / Property | LinkedIn + Instagram | YouTube | TikTok | — |
| Consulting / Advisory | LinkedIn | Newsletter/Substack | Podcast, YouTube | Instagram, TikTok |
| Education / EdTech | LinkedIn + YouTube | Instagram | TikTok, Newsletter | — |
| Manufacturing / Industrial | LinkedIn | YouTube | — | Instagram, TikTok, X |
| Media / Entertainment | Instagram + LinkedIn | X/Twitter, YouTube | TikTok | — |

## Goal Overrides (Always Applied Regardless of Industry)

| Goal | Override Rule |
| --- | --- |
| Board seat positioning | LinkedIn is non-negotiable primary regardless of industry |
| Raise capital / attract investors | LinkedIn + X/Twitter always |
| Consumer brand building | Instagram always, even for B2B executives |
| Speaking career | LinkedIn + YouTube + Podcast |
| Consulting pipeline | LinkedIn + Newsletter always |
| Talent attraction | LinkedIn + Instagram (culture content) |
| Media presence | X/Twitter + LinkedIn always |

# Section 6 — Sprint 5 Story Points & Prioritisation

| Story | Description | Points | Priority | Owner |
| --- | --- | --- | --- | --- |
| S5-00 (Pre-sprint) | Remove approved_for_publish check from Machiavelli | 1 | P0 — Deploy now | BE |
| S5-01 | Overlap Fix 1-3: Platform ownership, voice rules split, score renaming | 2 | P0 | BE + FE |
| S5-02 | Overlap Fix 5: Pre-Chanakya sweep_industry job type + industry_signals table | 3 | P0 | BE |
| S5-03 | Two-Stage Chanakya: gather_intelligence mode + clarification_sessions table | 4 | P0 | BE |
| S5-04 | ClarificationPage.jsx: conversational follow-up UI for Chanakya Stage 1 | 3 | P0 | FE |
| S5-05 | Chanakya output schema: verified_career_anchors + audience_personas + platform_strategy + community_map | 3 | P0 | BE |
| S5-06 | Onboarding form: 18 new fields across 8 steps + profiles table migration | 4 | P1 | FE + BE |
| S5-07 | Platform strategy matrix embedded in Chanakya system prompt (all industries) | 2 | P1 | BE |
| S5-08 | Aristotle DB write fix: confirm editorial scores always persist | 1 | P1 | BE |
| S5-09 | Shakespeare reads verified_career_anchors from framework (not just career_highlights) | 2 | P1 | BE |
| S5-10 | Orchestrator: add sweep_industry, gather_intelligence job types to routing map | 1 | P1 | BE |
| S5-11 | Smart post-login redirect + active nav state + Next Step banner on dashboard | 2 | P2 | FE |
| TOTAL |  | 28 pts |  |  |

## Definition of Done (Global — Sprint 5)

- Code implemented per this specification

- npm run lint exits 0

- npm run build succeeds

- Relevant Edge Functions redeployed via supabase functions deploy

- Full pipeline smoke test passes end-to-end for a new user

- Chanakya output verified: all new fields present and populated

- Shakespeare produces a draft with no hallucinated statistics

- Aristotle approves on first or second pass (no credibility gap loops)

- All bugs found logged to docs/ISSUE_LOG.md before sprint close

- docs/AGENT_ARCHITECTURE.md updated with all changes

# Section 7 — Out of Scope (Sprint 6+)

If any of the following are requested during Sprint 5, note them as Sprint 6+ backlog. Do not build.

- LinkedIn posting API — real posts going live on social platforms

- Analytics dashboard with real social data (impressions, engagement, reach)

- Admin dashboard for managing multiple users

- Settings page (password change, billing management)

- Razorpay payment wiring — deferred to final sprint

- Progress PDF export

- WhatsApp Business API direct posting

- Multi-language support

- Team collaboration features (multiple editors per CxO)

EleVox Sprint 5 Backlog  ·  April 2026  ·  For Antigravity Development Team

Questions: escalate to product before changing RLS policies, the PHASES array, or agent system prompts